Supervision agreement

For BSc, MSc, master and other projects

Please read the important information section on the last page before completing the agreement.

# Project data

|  |  |
| --- | --- |
| **Name of student(s) – if in a group, please fill in all the students’ names** | |
| 1. Johannes Damm Overgaard | 3. |
| 2. Birgitte Jørgensen | 4. |

|  |
| --- |
| **Name of supervisor** |
| Jørgen Staunstrup |

|  |
| --- |
| **Link to project agreement in the project base** |
| https://mit.itu.dk/ucs/pb/project.sml?project\_id=2850184 |

# Supervision plan and agreements

A very important part of the supervision agreement is the alignment of expectations: how you want to frame the future cooperation.

Early in the process, sit down together and be sure to talk about the practicalities (for example communication, meeting frequency, other obligations, need for deadlines) as well as topics closer to the actual projects (for example types of supervisor input, reading and feedback). For inspiration, you can find a non-exhaustive inspiration list of topics that could be included in the agreement on [ITU Student](https://student.itu.dk/study-administration/project-work/register-for-the-project#topics).

Use the table below to note your alignment of expectations in as many details as you find necessary. Do not include confidential information in the written part of the agreement.

Finally, add a mark for agreement from both student(s) and supervisor. Please remember that the agreement is an opportunity to frame the supervision process. It is **not** a contract and you can discuss and amend the content at any time.

| **Supervision plan and agreements** | **When** |
| --- | --- |
| **The project** |  |
| Examine user demands by interviewing potential users | Week 5 and 6 |
| Create wireframes and test it with potential users | Week 7 and 8 |
| Code the application | Week 9 to 13 |
| User test of the application, bug-fixing | Week 14 and 15 |
| Final writing on report | Week 16 and 17 |
| Buffer time | Week 18 to 20 |
| Hand-in 15-05-2020 | Friday week 20 |
|  |  |
| **Supervision meetings and feedback** |  |
| We will meet after finishing each topic above and at least one time during the period where we code the application. | Week 7, 9, 12, 14, 16 and 18 |
| Feedback on a part of the final report | Week 18 |
|  |  |
| **Other topics** |  |
| We will be in contact continuously on email |  |
| We will write continuously on the report during the whole project |  |
|  |  |

Please add lines if needed.

**Date** **Please put a mark when approved**

X Student(s) approve(s) this agreement

Supervisor approves this agreement

# Important information

**Who fills in the supervision agreement?**

Student(s) and supervisor fill in the document together no later than week 1 of the project.

You can amend the document any time.

**Hours allocated for supervision per student**

|  |  |
| --- | --- |
| Type of project | Hours\* |
| Project (7.5 ECTS) | 5 |
| Project (15 ECTS) | 10 |
| Project (22.5 ECTS) | 15 |
| Bachelor project (15 ECTS) | 15 |
| MSc thesis (30 ECTS) | 30 |
| Final project, master/diploma (15 ECTS) | 15 |

\*Including everything (meetings, reading, examination, etc.). See [ITU student](https://student.itu.dk/study-administration/project-work/the-project-supervisor).**What is a supervision agreement?**

A document aligning mutual expectations regarding all aspects of the project.

A supplement to the project agreement in the project base.

**Evaluation**

After submission of the project, student(s) and supervisor answer a short questionnaire with the possibility to write comments.

The student evaluation results will only become available to the supervisor **after** the exam is passed.

**Timeline**

|  |  |  |  |
| --- | --- | --- | --- |
| - Project start  - Supervision agreement filled in | - Amendments to supervision agreement if necessary | - Submission of project  - Survey | - Exam  - Survey replies available **after** exam is passed |

# More information

For further information about projects and supervision, please consult:

Students: <https://student.itu.dk/study-administration/project-work/register-for-the-project>

Supervisors: <https://intranet.itu.dk/quality-in-education/supervision-evaluation>